## Slide 1: SNAR
Jace, Thomas, Nick CS:360
Discord Channel: The Backlog Bashers
The Backlog Bashers

## Slide 2: The Backlog Bashers
Scrum Master
  Jace
Scrum Team
  Front End
    Nick
    Thomas
  Back End
    Nick
    Thomas
    Jace

## Slide 3: Project idea
Augmented reality map for android. - Outside of buildings.
  If time, inside as well.
How we thought of it:
  We thought of making an AR project
  Initial thoughts
    Pokémon photo mode
    Art around campus
    Tour of campus
Display names of buildings and some facts about them.
No directions.

## Slide 4: Problem Statement and Solution
Navigating through the campus for new and current students is often challenging especially when they have to be somewhere for a commitment, leading to delays and confusion.
We introduce "SNAR," an android application which includes detailed information for the main buildings of campus from outside using AR.

## Slide 5: Audience
New SNHU-dents
  Some budlings do not have any information around them
Adjunct faculty
  Not much experience with campus

## Slide 6: Tools
Android Studio for development.
Google AR
Language:
  Kotlin
  XML
Communication: Discord
Version Control: GitHub
Project Management: Monday.com

## Slide 7: Feature Prioritization
MoSCoW
  Must have
  Should Have
  Could Have
  Won’t Have

## Slide 8: Milestones
End of Sprint 1 (October 15)
Understanding of tools
End of Sprint 4 (November 11)
MVP (front of SETA)
End of Sprint 6 (November 25)
Detect SETA
End of Sprint 9
Fully detect Main Buildings (Non-Dorm)
Finished product

## Slide 9: User stories
As a user I want to be able to... Via my phone
  See locations around SNHU
  See information about locations, i.e. what is in the green center?
  See facts about buildings or areas

## Slide 10: Success metrics
Can it correctly identify various buildings around campus.
Can it display information when it detects a building
Can it detect a building in under a second.

## Slide 11: Challenges / Risks
We are new to the tools and software we are using.

## Slide 12: Questions & Concerns